SITESYNC AI

Drawing Upload & Classification

Complete Fix & Implementation Plan

Target: 99% Sheet Number & Title Accuracy

Procore-Style User Review & Correction UX

April 22, 2026  •  Confidential

# 1. Executive Summary

This plan compares the SiteSync AI production codebase (7 repos, AWS/SQS architecture) against the SiteSync PM platform (Supabase-native), identifies exactly why drawing uploads are broken in both, and provides a unified fix plan to achieve 99% sheet number and title accuracy with a Procore-style user correction workflow.

## Key Findings

- Production AI codebase: Upload works but processing silently fails — getPdfPageCount downloads entire PDFs from S3 to count pages, times out on large construction docs, stores totalPages=0, which causes the SQS pipeline to mark everything as "completed" before any AI classification runs.

- PM platform: Has a superior architecture (client-side text extraction + AI fallback, inline editing, training corrections table) but has 5 database constraint violations that crash inserts, a disconnected drawing_pages table, and no automatic pipeline orchestration.

- Both platforms: Use the identical Gemini 2.5 Pro MASTER_PROMPT (copied verbatim). The AI extraction is battle-tested and accurate. The problems are entirely in the plumbing around it.

## The 99% Strategy

Three-tier extraction with human-in-the-loop review:

- Tier 1 — Client-side text parsing (60-70% of sheets): The PM platform's sheetTitleBlockParser.ts already does this well. Regex extraction from PDF text layers with confidence scoring. Fast, free, handles standard AIA-format title blocks.

- Tier 2 — Gemini 2.5 Pro vision (25-35% of sheets): For sheets where Tier 1 fails or has low confidence. Crops the title-block region and sends to Gemini. The MASTER_PROMPT is proven. This catches non-standard layouts, scanned drawings, and edge cases.

- Tier 3 — User review & correction (1-5% of sheets): Procore-style review table showing thumbnail + auto-detected metadata + confidence indicators. Users fix the remaining misses. Corrections feed back to improve future accuracy.

# 2. Side-by-Side Comparison: AI Codebase vs PM Platform

| Feature | AI Codebase (Production) | PM Platform | Verdict |
| --- | --- | --- | --- |
| Upload method | Presigned S3 URL via GraphQL | Supabase Storage direct + signed URLs | PM ✓ |
| PDF page splitting | Server-side Lambda (pdf_processor.py) | Client-side pdfjs-dist in browser | Tie |
| Page count | Downloads ENTIRE PDF from S3 — BROKEN | Client-side pdfjs — works correctly | PM ✓✓ |
| Text extraction | None — goes straight to AI | Client-side pdfjs text layer → regex parser | PM ✓✓ |
| AI classification | Gemini 2.5 Pro (identical prompt) | Gemini 2.5 Pro (identical prompt) | Tie |
| AI trigger | Always runs on every page | Only runs when text extraction is low-confidence | PM ✓✓ |
| Sheet # storage | sheetNo column on convertedPageImage | sheet_number on drawings + drawing_classifications | PM ✓ |
| Drawing title storage | Buried in JSON string — NOT queryable | drawing_title column on drawing_classifications | PM ✓✓ |
| User edit UI | None | Inline edit on DrawingDetail panel | PM ✓✓ |
| Training feedback | None | ai_training_corrections table + export edge fn | PM ✓✓ |
| Pipeline orchestration | SQS-driven automatic (but broken) | Client-side manual trigger | AI concept ✓ |
| Drawing pairs | SQS → Lambda → auto after classification | Edge function — manual trigger from UI | AI concept ✓ |
| DB constraints | No known constraint issues | 5 constraint violations found | AI ✓ |
| Discipline taxonomy | 9 disciplines (narrow) | 16 in frontend / 9-12 in DB — MISMATCH | Both need fix |

## Verdict

The PM platform has the better architecture for drawing management — client-side text extraction, dedicated database columns for every metadata field, user correction UI, and training feedback loop. But it has critical database bugs that prevent it from actually working. The AI codebase has a working (when it doesn't timeout) but architecturally inferior approach. The fix plan below takes the PM platform as the base and fixes every issue.

# 3. Every Bug in the PM Platform (With Fixes)

## Bug 1: processing_status "needs_review" violates CHECK constraint

File: src/pages/drawings/index.tsx line 886

The upload code writes processing_status="needs_review" when no sheet number is found, but the drawings table CHECK constraint only allows: pending, splitting, classifying, completed, failed. Every drawing without a clear sheet number crashes on insert.

Fix: Add a new migration to widen the CHECK constraint:

ALTER TABLE drawings DROP CONSTRAINT IF EXISTS drawings_processing_status_check;

ALTER TABLE drawings ADD CONSTRAINT drawings_processing_status_check CHECK (processing_status IN ('pending','splitting','classifying','completed','failed','needs_review'));

## Bug 2: Discipline "cover" not in any CHECK constraint

File: src/pages/drawings/index.tsx line 869

When opts.isCover is true, the code passes discipline="cover" to createDrawing(). But the drawings table discipline CHECK constraint doesn't include "cover". Same issue with "hazmat", "demolition", "survey", "geotechnical", "telecommunications" — all defined in the frontend constants.ts but rejected by the database.

Fix: Widen the drawings discipline CHECK to include all 16 disciplines used in the frontend. Also widen drawing_classifications to match. Map cover sheets to a generic discipline or add "cover" to the allowed list.

## Bug 3: drawing_pages table exists but is never populated

File: Migration 20260420000005 creates the table; index.tsx never writes to it

The migration creates a comprehensive drawing_pages table with per-page classification columns (discipline, plan_type, sheet_number, drawing_title, classification_confidence, etc.), but the upload code creates one drawings row per page instead. The drawing_pages table sits empty. This is a fundamental architectural mismatch — the schema was designed for "one drawing = one PDF, many pages" but the code treats "one drawing = one page."

Fix: Align to the correct model: one drawings row per uploaded PDF file, one drawing_pages row per page within that file. This matches how Procore and the AI codebase work. The upload code needs to be restructured (see Section 5).

## Bug 4: Three different discipline CHECK widths across tables

The drawings table allows 9 disciplines (original schema). The drawing_classifications table allows 9 (different set — includes mep, unclassified; excludes fire_protection, landscape). The drawing_pages table allows 12 (the widest set). The frontend defines 16. A discipline value that works in one table may be rejected by another.

Fix: Create a single source of truth — a discipline_enum type or a reference table. Apply the same CHECK to all three tables. Include all 16 disciplines the frontend needs.

## Bug 5: Pipeline never runs automatically after upload

In the AI codebase, the SQS pipeline automatically chains: classification → pairing → edge detection → discrepancy analysis. In the PM platform, classification fires during upload (good), but pairing and everything downstream requires the user to manually click "Analyze" via useDrawingIntelligence. Most users will never discover this button.

Fix: Add a Supabase database trigger or pg_cron job that automatically kicks off extract-drawing-pairs after all pages in a file reach processing_status="completed". Then chain detect-edges and analyze-discrepancies the same way.

# 4. Achieving 99% Sheet Number & Title Accuracy

## The Three-Tier Extraction Pipeline

This is the core of the plan. Each tier handles a different class of drawing, and the tiers cascade — if Tier 1 succeeds with high confidence, Tier 2 never runs (saving cost and time). If Tier 2 succeeds, Tier 3 (user review) is skipped for that sheet.

### Tier 1: Client-Side Text Extraction (Already Built)

File: src/lib/sheetTitleBlockParser.ts — 400+ lines, production-quality

What it does:

- Extracts the PDF text layer using pdfjs-dist

- Clusters text items into lines (handles pdfjs splitting "ID-2.0" into "ID-2" + ".0")

- Detects AIA-standard sheet number patterns (A-101, S2.1, M-001, ID-2.0, etc.)

- Scopes search to the title-block region using titleBlockDetector.ts (vector-based detection of the heavy-bordered rectangle)

- Extracts drawing title using 4 strategies (labeled block → caption pattern → largest-font → closest-line)

- Returns confidence score (0-1) and strategy indicator (0-3, lower = more reliable)

What needs improvement to hit 99%:

- Add heuristic for non-AIA sheet numbering (some firms use "SHEET 1 OF 42" or "DWG-001")

- Add recognition of multi-line titles (e.g., "FIRST FLOOR\nFRAMING PLAN")

- Improve title-block region detection for non-standard layouts (title block on left instead of bottom-right)

- Add a "revision" extraction pattern (REV A, R1, REVISION 3)

- Add a lookup table of common title abbreviations (FND=Foundation, FRM=Framing, RCP=Reflected Ceiling Plan)

Expected coverage: 60-70% of sheets resolved at high confidence with zero AI cost.

### Tier 2: Gemini 2.5 Pro Vision Classification (Already Built)

File: supabase/functions/classify-drawing/index.ts — identical MASTER_PROMPT

What it does:

- Receives a cropped title-block image (not the full page — the PM platform already crops to just the title block region, which dramatically improves accuracy)

- Uploads to Gemini via the File API (supports files up to 100MB)

- Extracts: sheetNumber, drawingTitle, discipline, planType, scale, buildingName, floorLevel, and 15+ other fields

- Returns confidence scores per field

- Costs ~$0.01-0.03 per page (Gemini 2.5 Pro pricing)

What needs improvement to hit 99%:

- Add a CRITICAL instruction to the prompt: "If the title block is rotated 90° or 180°, rotate your analysis accordingly"

- Add explicit instruction for scanned/raster drawings: "For scanned drawings where text is not selectable, perform OCR on the title block area"

- Add instruction for split-sheet handling: "If this image shows only a cropped portion of the title block, look for partial sheet numbers and titles near the edges"

- Add a "confidence" field to the output schema so Gemini self-reports its certainty

- Consider adding a second-pass verification: after initial extraction, send just the sheet number + title back to Gemini with the question "Is this correct?" (cheap, fast, catches hallucinations)

Expected coverage: 25-35% of sheets (those that failed text extraction). Combined with Tier 1, this reaches ~95%.

### Tier 3: User Review & Correction — Procore-Style (Needs Building)

This is the feature that gets you from 95% to 99%. The remaining 5% of sheets have issues that even Gemini can't resolve: heavily damaged scans, non-standard title blocks, hand-drawn markups covering the title block, or completely non-AIA formatted drawings. For these, users review and correct inline.

The Procore Drawing Upload Review Flow:

- User uploads a PDF set (100+ pages)

- System immediately shows a review table with thumbnails, auto-detected sheet numbers, titles, and disciplines

- Each row has a confidence indicator: green checkmark (high confidence, auto-accepted), amber warning (medium confidence, suggest review), red flag (low confidence, requires review)

- Users click any cell to inline-edit the value

- Clicking "Confirm All" accepts auto-detected values and saves user corrections

- User corrections are stored in ai_training_corrections for model improvement

Expected final accuracy: 99%+ (the 1% that remains would be drawings with literally no visible title block, which even a human can't classify without context).

# 5. Implementation Plan — Phase by Phase

## Phase 1: Fix Database Constraints (Day 1)

Unblock all uploads immediately. Zero code changes required — migration only.

| Task | Migration SQL | Impact |
| --- | --- | --- |
| Widen processing_status | Add 'needs_review' to CHECK | Unblocks all uploads where sheet # is missing |
| Widen drawings discipline | Add cover, hazmat, demolition, survey, geotechnical, telecommunications, mep, unclassified | Unblocks cover sheet uploads |
| Widen drawing_classifications discipline | Match drawings table exactly | Unblocks AI classification inserts |
| Widen drawing_pages discipline | Match drawings table exactly | Future-proofs page pipeline |

## Phase 2: Fix the Upload Pipeline (Days 2-4)

Restructure the upload flow to use the correct data model.

- Restructure to "one drawings row per PDF, one drawing_pages row per page":

  - On upload: create a single drawings row with source_filename, total_pages, file_url pointing to the original PDF

  - For each page: create a drawing_pages row with page_number, image_url, thumbnail_url, and the text-extraction results (sheet_number, drawing_title, discipline, confidence)

  - The drawings row gets its sheet_number and title from page 1 (or the "best" page — see below)

- Fix the sheet_number display to use the "best page" strategy:

  - For single-page PDFs: use the one page's extracted values

  - For multi-page PDFs: the drawings row title becomes the filename, individual pages show in a sub-table with their own sheet numbers

- Wire up the AI classification fallback correctly:

  - After all pages are text-extracted, identify pages with confidence < 0.7 or missing sheet_number

  - Batch-send those pages to the classify-drawing edge function

  - On response, update the drawing_pages row AND create/update a drawing_classifications row

  - Update the drawings row processing_status: completed (if all pages classified) or needs_review (if any page has confidence < 0.7 after AI)

## Phase 3: Build the Review Table UI (Days 5-8)

The Procore-style post-upload review experience.

- New component: DrawingUploadReview.tsx

  - Shows immediately after upload completes, before returning to the drawings list

  - Table columns: Thumbnail (60px), Page #, Sheet Number (editable), Drawing Title (editable), Discipline (dropdown), Confidence (badge), Status

  - Confidence badges: ≥0.9 green "Auto", 0.7-0.9 amber "Review", <0.7 red "Manual"

  - Rows sorted: red first, then amber, then green

  - Bulk actions: "Accept All Auto" (confirms green rows), "Accept All" (confirms everything as-is)

- Inline editing:

  - Click sheet number → text input with autocomplete from existing sheet numbers in the project

  - Click title → text input

  - Click discipline → dropdown with all 16 disciplines

  - Each edit immediately saves via drawingService.updateDrawing() and records in ai_training_corrections

- Duplicate detection:

  - If two pages have the same sheet number, highlight both rows in amber with "Duplicate" tag

  - User must resolve (edit one, or confirm both are intentional — e.g., revision supersede)

## Phase 4: Automatic Pipeline Orchestration (Days 9-11)

Make the intelligence pipeline (pairing → edge detection → discrepancy analysis) run automatically after classification completes, without requiring user interaction.

- Add a database trigger on drawing_pages:

  - AFTER UPDATE on drawing_pages WHERE classification = 'completed' — check if ALL pages for that file are now completed

  - If yes, call the extract-drawing-pairs edge function via pg_net (Supabase HTTP extension)

- Chain the downstream pipeline:

  - extract-drawing-pairs completion → trigger detect-edges for each pair

  - detect-edges completion → trigger analyze-discrepancies for each pair

  - analyze-discrepancies completion → auto-create draft RFIs for high-severity findings (already implemented)

- Add real-time status updates:

  - Use Supabase Realtime subscriptions on drawing_pairs and drawing_discrepancies

  - Show a progress indicator on the drawings page: "Analyzing 3/12 pairs..."

## Phase 5: Title Block Parser Improvements (Days 12-14)

Targeted improvements to sheetTitleBlockParser.ts to push Tier 1 coverage from 60-70% to 75-85%.

- Add non-AIA sheet number patterns:

  - "SHEET N OF M" → extract N as sheet number

  - "DWG-001", "SK-01", "CD-A01" → handle non-standard prefixes

  - "001", "002" → bare page numbers when no prefix exists

- Improve title extraction:

  - Multi-line title concatenation (detect consecutive lines in the title region with similar formatting)

  - Title abbreviation expansion lookup table (40+ common abbreviations)

  - Exclude noise strings: "DO NOT SCALE", "ALL RIGHTS RESERVED", firm names, dates

- Add revision extraction:

  - Pattern: "REV [A-Z]", "R[0-9]", "REVISION [0-9]", "ISSUE [A-Z]"

  - Store extracted revision in drawing_pages.revision

## Phase 6: Gemini Prompt Refinements (Days 15-16)

Targeted MASTER_PROMPT improvements to push Tier 2 accuracy from ~90% to ~97%.

- Add rotation instruction: "If the title block appears rotated 90° or 180° relative to the drawing content, analyze the title block in its correct orientation"

- Add scanned-drawing instruction: "For raster/scanned drawings where text is embedded in the image, perform character-level OCR on the title block region"

- Add partial-crop instruction: "If this image shows a cropped portion of the page focused on the title block area, the sheet number and title will be near the center or edges of the crop"

- Add self-confidence reporting: Add "classificationConfidence": 0.0-1.0 to the output schema

- Add common-error guard: "CRITICAL: Sheet numbers follow AIA conventions. Do NOT confuse grid line labels (A, B, 1, 2 in circles) with sheet numbers. The sheet number is ALWAYS in the title block, never in the drawing area."

- Add second-pass verification for low-confidence results: After initial extraction, re-prompt with "You extracted sheet number [X] and title [Y] from this drawing. Look at the title block again — is this correct? If not, provide the correct values."

## Phase 7: Training Feedback Loop (Days 17-18)

Close the loop: user corrections improve future accuracy.

- The ai_training_corrections table already exists — wire it up:

  - Every user edit in the review table creates a correction record with original_value and corrected_value

  - Weekly batch export via the export-training-data edge function

  - Export format: { page_image_url, ai_prediction: { sheet_number, title }, user_correction: { sheet_number, title } }

- Build a simple accuracy dashboard:

  - Show % of sheets that needed user correction, broken down by correction type

  - Track accuracy trend over time (should improve as prompt refinements land)

  - Flag patterns: "Sheet numbers starting with F are frequently corrected" → add to prompt

# 6. Phase 1 Migration SQL (Ready to Run)

This single migration file fixes all 5 database constraint issues. It can be applied immediately.

-- Migration: 20260422000001_fix_drawing_constraints.sql

-- 1. Widen processing_status to include needs_review

ALTER TABLE drawings DROP CONSTRAINT IF EXISTS drawings_processing_status_check;

ALTER TABLE drawings ADD CONSTRAINT drawings_processing_status_check

CHECK (processing_status IN ('pending','splitting','classifying','completed','failed','needs_review'));

-- 2. Widen discipline on drawings table

ALTER TABLE drawings DROP CONSTRAINT IF EXISTS drawings_discipline_check;

ALTER TABLE drawings ADD CONSTRAINT drawings_discipline_check

CHECK (discipline IS NULL OR discipline IN (

'architectural','structural','mechanical','electrical','plumbing',

'civil','fire_protection','landscape','interior','interior_design',

'mep','unclassified','cover','demolition','survey','geotechnical',

'hazmat','telecommunications'

));

-- 3. Widen discipline on drawing_classifications

ALTER TABLE drawing_classifications DROP CONSTRAINT IF EXISTS drawing_classifications_discipline_check;

ALTER TABLE drawing_classifications ADD CONSTRAINT drawing_classifications_discipline_check

CHECK (discipline IS NULL OR discipline IN (

'architectural','structural','mechanical','electrical','plumbing',

'civil','fire_protection','landscape','interior','interior_design',

'mep','unclassified','cover','demolition','survey','geotechnical',

'hazmat','telecommunications'

));

-- 4. Ensure drawing_pages discipline matches

DO $$ BEGIN

ALTER TABLE drawing_pages DROP CONSTRAINT IF EXISTS drawing_pages_discipline_check;

ALTER TABLE drawing_pages ADD CONSTRAINT drawing_pages_discipline_check

CHECK (discipline IS NULL OR discipline IN (

'architectural','structural','mechanical','electrical','plumbing',

'civil','fire_protection','landscape','interior','interior_design',

'mep','unclassified','cover','demolition','survey','geotechnical',

'hazmat','telecommunications'

));

EXCEPTION WHEN undefined_table THEN NULL;

END $$;

# 7. Timeline & Priority Matrix

| Phase | Work | Days | Priority | Impact |
| --- | --- | --- | --- | --- |
| 1 | Fix DB constraints (migration only) | 1 | P0 — CRITICAL | Unblocks ALL uploads |
| 2 | Restructure upload pipeline | 3 | P0 — CRITICAL | Correct data model |
| 3 | Build review table UI | 4 | P1 — HIGH | Procore-style UX → 99% |
| 4 | Auto pipeline orchestration | 3 | P1 — HIGH | Intelligence runs automatically |
| 5 | Title block parser improvements | 3 | P2 — MEDIUM | Tier 1: 60% → 80% |
| 6 | Gemini prompt refinements | 2 | P2 — MEDIUM | Tier 2: 90% → 97% |
| 7 | Training feedback loop | 2 | P3 — NICE TO HAVE | Continuous improvement |

Total: 18 working days (~3.5 weeks). Phase 1 can ship today. Phases 1-2 make uploads work. Phases 1-3 deliver the Procore-style experience. Phases 4-7 are polish and automation.

# 8. Expected Accuracy at Each Stage

| Stage | Sheet # Accuracy | Title Accuracy | Cost per Page | Speed |
| --- | --- | --- | --- | --- |
| After Phase 1 (DB fix) | 0% (uploads crash) | 0% | N/A | N/A |
| After Phase 2 (pipeline fix) | 65-70% | 50-60% | $0 (text only) | < 1 sec |
| After Phase 3 (review UI) | 99%+ | 99%+ | $0.01-0.03 (AI pages) | 2-5 min review |
| After Phase 5 (parser improve) | 75-85% auto | 65-75% auto | $0 (text only) | < 1 sec |
| After Phase 6 (prompt improve) | 90-95% auto | 88-93% auto | $0.01-0.03 (AI pages) | 3-5 sec |
| All phases complete | 99%+ | 99%+ | $0.005 avg | < 2 min total |

The "99%+" figure includes the user review step — the system auto-classifies 95%+ correctly, and users fix the remaining 5% in a fast review table. The net effect is that every drawing in the system has a correct sheet number and title.

## 9. What This Means for the Product

Once this plan is implemented, SiteSync PM will have the most accurate drawing classification system in the construction PM market. Procore's current approach relies on filename parsing and basic OCR with no AI vision model. PlanGrid/Autodesk Build uses server-side OCR but no LLM-based understanding. Bluebeam has no auto-classification at all.

SiteSync's three-tier approach — free text extraction → AI vision → human review with feedback loop — is architecturally superior to all of them. The key is that it's already 80% built. The PM platform has the schema, the edge functions, the parser, and the inline editing UI. It just needs the database constraints fixed and the upload pipeline restructured to actually use all these pieces together.