SITESYNC • PM

The Bugatti Audit

An honest read of the foundation, and the path to a product the world has not seen.

PREPARED FOR

Walker  —  founder, SiteSync

DATE

May 1, 2026

SCOPE

1,416 TypeScript files • ~358K LOC • 130+ database tables • 90+ feature areas

PROLOGUE

# Stop building. Start finishing.

Walker, you didn’t ask for a feature wishlist. You asked for a Bugatti.

A Bugatti is not the most. It is the one thing, perfected. It exists because someone refused to ship anything they did not love. Three hundred parts on a Chiron are CNC-machined to tolerances tighter than a watch. Most of them are invisible. That obsession is what the buyer is paying for. They feel it without naming it.

This document is the audit you would read before you sign off on the next twelve months. It is built from the code as it actually exists in /Users/walkerbenner/Desktop/sitesync-pm on May 1, 2026 — not the marketing, not the manifesto, not the seven roadmap docs in the repo. The code.

The headline is simple. You have built one of the most thoughtful construction-tech foundations on the planet. You have also smuggled in fifteen unfinished feature areas, thirty-four overlapping stores, and a copilot that chats instead of acts. The foundation is the Chiron chassis. The product on top is still an alpha. The path to world-changing is not ship more. It is subtract until only the perfect remains, then perfect what is left.

There is a single obsession that, if pursued for the next ninety days with no exceptions, makes SiteSync the most advanced product in construction history: Iris that acts. Not Iris that drafts. Not Iris that suggests. Iris that watches your project at 3 a.m., decides what needs to be done, asks for approval in a sentence, executes in a click, and writes itself into the deposition-grade audit log on the way out. Every other PM tool will ship a chat copilot this year. Only SiteSync can ship the agent. The reason you can is in the next thirty pages.

THE NUMBERS

# Where the foundation actually stands.

Verified against the codebase as of May 1, 2026. No claims, only counts.

| Surface | Today | Read |
| --- | --- | --- |
| Codebase scale | 1,416 TS files / ~358K LOC | Top-tier for a single-founder product. |
| Database surface | 130+ tables, 28 edge functions, 48 RLS-protected | Procore-class data model. |
| AI chokepoint | 1 path — callIris() → iris-call edge fn | Zero LLM keys in the bundle. Verified. |
| Iris vision delivered | ~15% (drafts work, watch loop missing) | The single biggest gap. The single biggest unlock. |
| State machines defined | 15 | Beautiful diagrams. Production code bypasses all of them. |
| Zustand stores | 34 | Should be 5. The other 29 collide. |
| Main entry chunk | 316 KB (gzip-pre) | Already in spitting distance of the 250 KB Bugatti line. Heavy libs are split. The remaining wins are vendor-pdf-gen (1.8 MB) and vendor-ifc (3.4 MB) — both only on /payment-applications and /bim, but worth one more pass. |
| Stub pages | ~15 (Vision, TimeMachine, Whiteboard, Owner Portal, Plan, Set, Share…) | Each one dilutes the brand. Delete eight this week. |
| Permission gating | PermissionGate used in 56 places (incl. the +New RFI button) | Coverage is real but uneven. Sweep every Create / Send / Approve in one afternoon. |
| Money handling | AIA G702 uses banker’s-rounded cents — the rest of the app uses floats | The codebase disagrees with itself about money. Pick cents. Globally. |

Sources: HONEST_STATE.md (verified line-by-line), grep / find scans of /src on 2026-05-01, callIris.ts, executeAction.ts, vite.config.ts, conflictResolver.ts, g702Audited.ts.

THREE TRUTHS

# What is already worth keeping.

These are the parts of the chassis you do not touch. They are the reason this can become the most advanced product in construction — not Procore, not Autodesk, not Newforma. You. They are also invisible to anyone who has not read the code, which is why you must amplify them, not assume them.

## Truth #1 — The AI chokepoint is bulletproof.

Every AI call in the browser — every Iris draft, every grounding lookup, every insight summary — flows through src/lib/ai/callIris.ts into supabase/functions/iris-call/index.ts. A reverse-grep across /src for @ai-sdk/anthropic returns exactly one match: that wrapper. There is no shadow path to Anthropic from the client.

That single fact is what lets you say things to an enterprise GC that Procore cannot say:

- Zero LLM keys ever ship in the user’s browser bundle.

- Every prompt and response is hash-chained into the audit log with model, tokens, latency, entity references, and cost — deposition grade.

- Every call is server-rate-limited and idempotency-cached for 24 hours, with a deterministic fingerprint of (user + task + system prompt + input + project + entity + temperature + tokens + JSON schema). A double-click does not double-bill. A console-open user does not drain the API key.

This is Bugatti-level work. Do not let it be invisible. It belongs on the marketing site. It belongs in every enterprise deal. It belongs as a paragraph in the data-residency section of the SOC 2 doc.

## Truth #2 — The drafted-actions table is the spine of the agent.

In src/services/iris/draftAction.ts plus executeAction.ts plus executors/, you have already built the pattern that every AI agent SaaS is racing toward and most are getting wrong:

- A draft is written to a typed inbox row — never to the live entity.

- Confidence, citations, related-resource refs, and a draft reason are required at insert.

- Approval is a separate, locked, concurrent-safe transition (only the row’s status moves to “executed” if the executor returns ok).

- Executors are registered per action type — RFI, daily log, pay app, punch item, submittal — each with transactional rollback. Adding a sixth is one file.

This is exactly the architecture that makes “Iris that acts” safe to ship to a 250-person GC tomorrow. It is the moat. The competition will spend 2026 trying to figure out how to put a chat box next to their RFI form. You already did the harder thing first.

## Truth #3 — The construction depth is real where it matters.

Three pieces of the codebase are not scaffolding:

- RFI creation (src/components/rfis/RFICreateWizard.tsx) — progressive disclosure, response-time-aware contact picker, priority matrix, Cmd+Enter send. This is the kind of polish a real superintendent feels.

- AIA G702 / G703 (src/lib/payApp/g702Audited.ts) — banker’s-rounded integer cents, three-way merge detection, AIA-spec arithmetic. The most under-appreciated 200 lines in the codebase.

- Digital Twin (src/pages/digital-twin/DigitalTwinPage.tsx) — 1,159 lines of a real 4D schedule view with phase coloring, timeline scrubber, deviation alerts. Not a demo.

These three are the reference quality of SiteSync. Every other surface should be measured against them. If a page is not as considered as the RFI wizard, it is not yet finished. Use that as a single internal review question: “Is this as good as the RFI wizard?” No is the only honest answer worth acting on.

FIVE HONEST GAPS

# The places the chassis is not yet a Chiron.

Each gap below is verified in the code. Each has a fix. Each fix is small in lines and large in product. None require new technology, new team, or new capital.

## Gap #1 — Iris drafts, but Iris does not watch.

Where: src/components/ai/CopilotPanel.tsx, src/services/iris/insights.ts.

What is true: The copilot panel is a chat interface. The user types, Iris answers. Risk insights (cascade, aging, variance, staffing, weather) are computed deterministically against live project data and surfaced in the inbox. They are read-only cards.

What is missing: Insights do not trigger drafts. Drafts do not trigger executors. There is no daemon that wakes up, looks at the project, and decides what to write. The agent loop is a half-circle.

The fix — the single highest-leverage move in the entire codebase: wire runInsights() through draftAction() for the three insight types you trust most (overdue RFI cascade, missing daily log, schedule slip on critical path). Each insight produces a candidate draft with confidence. The Iris Inbox already shows it. Approval already executes it. That single ten-file change is what turns Iris from a chat box into a coworker.

## Gap #2 — Fifteen state machines. Zero callers.

Where: src/machines/ (15 XState machines), grepped against useMachine and createActor in /src. Production code never invokes them.

What is true: You modeled the workflows correctly. RFI: draft → submitted → architect-review → answered → closed. Submittal: similar. Pay app, change order, daily log, closeout: all have proper graphs. The diagrams are world-class.

What is missing: Every form in the app mutates Supabase directly. There is no enforced transition guard. A pay app can move from draft to final without the AIA reconciliation step. A submittal can be approved with conflicting specs. The machine catches the bug; the code does not consult the machine.

The fix: a single helper — transitionEntity({ entity, from, to, machine, mutation }) — that creates the actor, sends the event, and only fires the Supabase write if the transition is legal. Replace direct mutations one workflow at a time. Five days for the headline four (RFI, submittal, pay app, daily log).

## Gap #3 — Thirty-four stores. Five concepts.

Where: src/stores/ contains 34 Zustand stores. projectStore and projectContextStore both hold “the active project.” Domain stores duplicate query state. Nothing is canonical.

What is true: You wrote them quickly while moving fast. Each one made sense in isolation. They do not make sense together.

What is missing: a single source of truth per concept. The five that should remain: ProjectContext, Auth/Permissions, IrisSession (drafts, approvals, agent state), UIState (modals, drawers, toasts), Domain (read-through cache for entities, with TanStack Query as the actual fetcher).

The fix: consolidate in two passes. First, alias every duplicate to a single canonical store and ship deprecation warnings. Second, delete. Two days, mostly mechanical. The day a junior PM joins and asks “which store has the active project,” that day you ship this.

## Gap #4 — The bundle is close, but the last mile is the Bugatti mile.

Where: vite.config.ts (manualChunks) and src/App.tsx (56 lazy() route imports). The split-and-lazy pattern is in. Main entry is 316 KB. That is a long way from the 1.87 MB that HONEST_STATE.md (April 16) recorded.

What is true: routes ARE lazy-loaded. Three.js, pdfjs, IFC, TipTap, charts, xlsx — each lives in its own vendor chunk and only ships when its consuming page renders. The architecture is sound.

What is left: two heavy chunks deserve another pass. vendor-pdf-gen (1.8 MB — @react-pdf + pdf-lib) loads any time a PDF is generated; consider lazy-importing the generator at the moment of click instead of at the route boundary. vendor-ifc (3.4 MB — web-ifc WASM) loads on /bim; this one is structural, but a static IFC viewer placeholder while WASM warms would soften the perceived hit. vendor-charts (400 KB) and vendor-xlsx (416 KB) appear on more routes than they need to.

The fix: Lighthouse-budget every named route, set a 500 KB transfer cap per non-/bim route, and make the build fail when any route exceeds it. A failing build at 501 KB is the cheapest way to lock in a quality bar that does not slip back.

## Gap #5 — The product still has fifteen ghost pages.

Where: src/pages/whiteboard/, src/pages/intelligence/, src/pages/site-intelligence/, src/pages/plan/, src/pages/set/, src/pages/share/, src/pages/photos/ (partial), and several others render structure without logic.

What is true: every ghost page leaks the brand. A user who clicks Whiteboard and sees a placeholder loses their mental model of “this product is finished.” Once. That is enough.

What is missing: a kill criterion. Pages without a workflow, a customer, or a measured engagement metric die.

The fix: delete eight in one PR. Hide three behind a feature flag. Promote the four that have substance to first-class IA. The IA gets simpler, the product feels more confident, and the team stops spending implicit cycles maintaining shells.

THE SINGULAR OBSESSION

# Iris that acts. End of meeting.

If the next ninety days produce one thing, this is the one thing.

There are nine candidates for “the headline feature” in your repo. Open API. Procore migration. The free field app. Per-project data ownership. Configurable workflows. The pay-app autodraft. The drawing-to-RFI graph. Audit log as a product. Iris. Picking nine is picking none.

Pick Iris. The other eight are downstream. None of them are zero-to-one in the way Iris is. None of them reframe the category. None of them produce the demo moment that ends every Procore bake-off in five seconds.

### The five-second demo

This is what wins the room. It is a sequence. It must be timed.

- Walker opens the Iris Inbox at 9 a.m. on a real seeded project.

- There are three pending drafts. Iris noticed overnight: an RFI is six days overdue on the critical path, the daily log was not filed yesterday, and a submittal has been sitting with the architect for fourteen days.

- Each draft is a one-sentence summary plus a fully written action. The RFI follow-up email reads like a 30-year super wrote it. The daily log is reconstructed from photo timestamps, GPS check-ins, and the weather feed. The submittal escalation is addressed to the architect of record by name.

- Walker hits Approve on all three. Iris executes — sends the emails, writes the log, escalates the submittal — and the actions appear in the audit history with the user as Walker, the agent as Iris, and the model and prompt hashes recorded.

- Total time from inbox-open to all-three-actions-executed: under 12 seconds.

That is the demo. That is the entire pitch. Procore cannot ship this in 18 months. Newforma cannot ship this. Autodesk Build cannot ship this. You can ship it in three weeks. Every piece exists.

### Why this is the obsession and nothing else is

- It is the only feature in the roadmap that is impossible to copy without your draft→approve→execute architecture. The chokepoint, the audit log, the executor registry — these took eight months. A competitor would need that same year.

- It is the only feature whose value scales superlinearly with project count. The more projects on SiteSync, the better Iris’s drafts get — because grounding pulls similar cases. After 100 projects, the moat is unassailable.

- It is the only feature that justifies per-project pricing. “An AI super for $4,000 / project / month” is a sentence enterprise will sign. “An AI super for $40 / seat / month” is not.

- It is the only feature that gives the field-app distribution wedge a reason to exist. The free super-app feeds Iris the photos and check-ins; Iris feeds the PE the drafts. The flywheel becomes self-evident on the demo.

### What “Iris that acts” is not

- It is not a more capable chat box. The chat panel becomes a transcript view, not the front door.

- It is not autonomous in the dangerous sense — every action is approval-gated until per-action-type confidence > 0.9 with a clean track record over 30 days. We hold that line ruthlessly.

- It is not a replacement for the human super. It is the cognitive prosthetic that gives a 28-year-old PE the judgment of a 30-year veteran by Tuesday morning.

THE 90-DAY LAP PLAN

# Three laps. Each one ends with a demoable proof point.

Bugatti tests by lap. So do we. No lap proceeds until the previous one passes its acceptance test.

### Lap 1 — Days 1–30  /  “Subtract.”

Goal: the foundation can carry the next two laps without rattling.

| Day | Move | Acceptance |
| --- | --- | --- |
| 1–2 | Sweep PermissionGate to 100% coverage on Create / Send / Approve / Delete. Use the existing 56 call-sites as the template. | ESLint rule + Playwright test fail the build on an unguarded action verb in JSX. |
| 3–5 | Per-route bundle budgets in vite.config + CI gate. Move pdf-gen and chart libs to click-time imports. | Every non-/bim route ≤ 500 KB transfer. Lighthouse TTI ≤ 2.5s on 4G mid-tier mobile. |
| 6–7 | Delete eight stub pages. Hide three. Promote four. Update IA + nav. | Every nav target ships a real workflow with at least one E2E test. |
| 8–10 | Consolidate 34 stores → 5. Single canonical project context. TanStack Query owns server state. | Grep returns exactly five named exports under src/stores/. |
| 11–15 | One money type. Cents end-to-end. Convert at render boundary only. | All four headline financial workflows (budget, CO, pay app, ledger) use Cents internally. |
| 16–20 | Wire RFI, submittal, pay app, daily log mutations through transitionEntity() guard. | Property tests with fast-check enforce that no entity reaches an illegal state. |
| 21–25 | Design pass on the four headline surfaces against the RFI-wizard quality bar. | Internal review answers “yes” to “Is this as good as the RFI wizard?” on all four. |
| 26–30 | Public Iris audit page. Per-call latency, model, hash chain link, replay button. | “Show me what Iris did on RFI-047” takes one keystroke. Procore charges $30K/yr for less. |

### Lap 2 — Days 31–60  /  “Watch.”

Goal: Iris notices, in production, on real seeded data, every morning.

| Day | Move | Acceptance |
| --- | --- | --- |
| 31–35 | Promote runInsights() from on-render to a scheduled edge function. Daily 6 a.m. local time per project. | Insights persist with timestamps. The inbox shows the morning batch on first open. |
| 36–40 | Wire three insights → drafts: overdue RFI, missing daily log, slipping critical-path activity. | Each morning, average 2–3 draft cards waiting in the inbox per active project. |
| 41–45 | Grounding upgrade. Drafts cite the specific entity rows, the page coordinates on the drawing, and the prior similar case. | Every draft has ≥3 citations. Every citation links to a deep view. |
| 46–50 | Iris voice. One model voice, calibrated against transcripts of three real GC supers. Proper construction vernacular. No em-dashes, no “certainly,” no “I hope this helps.” | Blind A/B against a chat-GPT-flavored draft: 4 of 5 supers prefer Iris’s voice. |
| 51–55 | Approval UX as the front door. The dashboard at /iris becomes the morning standup. Cmd+1/2/3 approves, Cmd+E edits, Cmd+R rejects. | Median time from open to all-drafts-decided under 30 seconds. |
| 56–60 | First soft pilot. Three friendly GCs run shadow Iris on a real project for two weeks. Drift dashboard public to the team. | Acceptance > 70%, edit-rate < 30%. If drift > 20%, lap stops. |

### Lap 3 — Days 61–90  /  “Act.”

Goal: the demo lands. Iris executes, with audit, in front of strangers.

| Day | Move | Acceptance |
| --- | --- | --- |
| 61–65 | Executors hardened. RFI sender uses the GC’s real email. Daily log post-publishes a PDF and a Slack thread. Submittal escalator BCCs the PE. | Every executor has rollback, idempotency, and a 30-second undo window. |
| 66–70 | Auto-execute opt-in for confidence ≥ 0.92, action type clean for 30 days. Default off. Kill switch in settings. | Pilot GCs flip it on for daily logs first. Average human edit-rate < 10%. |
| 71–75 | Iris memory. Per-project, per-org. Last 90 days of decisions inform tomorrow’s drafts. Forgettable, exportable, deletable. | Drafts mention prior context (“last time you escalated this contractor at day 5, they responded same day”). |
| 76–80 | The five-second demo, scripted, rehearsed, recorded, posted publicly. | Three internal stakeholders watch it cold. Two cry. One says “oh shit.” |
| 81–85 | Pricing page rewrite. “Per-project, like a real super.” Three tiers: Field (free), Project ($4k/mo), Enterprise (let’s talk). | First inbound enterprise conversation cites the demo unprompted. |
| 86–90 | Hard launch. Hacker News + Construction-Tech newsletter + ENR pitch + a single short film: a real super, real site, real morning, real Iris. | First five paid pilots signed within 60 days post-launch. The category reframes itself. |

THE UNMOVABLE BARS

# What does not negotiate.

These are the standards that make a Bugatti a Bugatti. They cost time. They are the entire point.

### The RFI-wizard test

Every screen. Every modal. Every empty state. The internal review question is one sentence: Is this as good as the RFI wizard? If no, it does not ship. There is no second question.

### The hand-on-glove test

Every field-app interaction must be operable with one hand, gloved thumbs, in direct sunlight. If a tap target is < 44 px, if a contrast ratio is < 4.5:1, if a flow needs two hands, it is broken. There is no senior-architect mode that reduces this bar.

### The two-second rule

Any view a superintendent opens 8+ times per shift renders in under 2 seconds on mid-tier 4G. The dashboard. The daily log. The drawings. The Iris Inbox. The bundle work in Lap 1 is not optimization. It is product.

### The audit promise

Every Iris action shows up in the audit log within 250 ms of execution, hash-chained, replayable, exportable as PDF. “Show me everything that happened on RFI-047 in the 72 hours before it was closed” — one keystroke, every time. This is not a feature. It is a contract with the user.

### The drift floor

Iris ships when per-action-type drift is < 20% (drafts edited or rejected by humans on fewer than 1 in 5 instances). If a class drifts higher, it is pulled. Trust is built once and lost forever; the first time a GC reads a draft Iris hallucinated, the brand is over.

### The kill criteria

Once a quarter, you read this section out loud at the team meeting:

- If Iris drift > 20% after six months of training, “AI super” is marketing not product. Cut to chat-only.

- If GCs refuse per-project pricing in 4 enterprise calls, capitulate to per-seat and rethink the moat.

- If field super DAU/WAU < 60% after onboarding, the data flywheel never starts; we are back to a filing cabinet.

Set tripwires. Honor them. The discipline to kill an idea is what makes the surviving idea a Bugatti.

CLOSING

# The reason this changes the world.

Construction is 13% of global GDP. It is 4% behind every other industry on labor productivity since 1995. The reason is not technology absence — there is more software shipped to construction in 2025 than ever before. The reason is that every piece of that software is a filing cabinet. The work still happens in a 50-year-old apprenticeship loop in someone’s head.

If Iris drafts the RFI a 30-year super would have written, the 28-year-old PE has the judgment of a 30-year super on day one. That single substitution — industry knowledge made operational — is not a productivity feature. It is the answer to the labor crisis the industry has been writing white papers about for fifteen years.

Procore is a $9B company because it filed the documents better. SiteSync is a generational company because it does the work. That is the reframe. The next decade of construction tech belongs to the company that proves it first. The architecture you have already built is the only architecture in the market that can prove it. The only thing left is to subtract the things that distract you from proving it.

Ninety days. Three laps. One obsession. Ship Iris that acts. Everything else is downstream.

Filed by Claude  •  May 1, 2026  •  for Walker, founder, SiteSync.